Master Project (MSc Online/Tutored E-Learning)

School of Computer Science

3

SCP Log Form               Log number:

Student: Mr. Darragh Casey

Supervisor: Ms. Maryjane Betrand

Date: 08/09/2026

Time: 09.30am GMT

| - What have you done or learnt since your last SCP meeting? and/or - What have you achieved since your last SCP meeting? | - What questions do you have in this SCP meeting? or - What have been discussed in this SCP meeting? or - What are the challenges raised in this SCP meeting? | - What will be your next step of work? and/or - What is planned to achieve before the next SCP meeting? |
| --- | --- | --- |
| - Controlled lab environment established and operational - Wazuh server and Sysmon installed and operational - Ground Truth Format confirmed and finalised - Scoring Framework decided and explained - Pilot scenario initialised to test prompt and evidence - Prompt refined to avoid too much assistance - Evidence window refined form 20 minutes to 10 minutes - Chosen LLMs adjusted to avoid accessibility issues and file upload limits | - IDV and IPR questions Has enough practical work been carried out? - What is expected from this assignment? - Is one full evaluated scenario sufficient for this assignment? - Is current ground truth detailed enough/too detailed? Challenges: - Adjusting my writing style so the flow of writing is more fluid - Next meeting will involve some questions about my project – VIVA preparation. | - IDV and IPR submitted - Ground truths established for all 6 scenarios - Windows APT datasets filtered and extracted including a low, medium and high complexity scenario - Next Meeting to include questions about methodology along with project scope, practical work and evaluation |